Week 7 – Preparation & Development Plan

Goals: Ensure every department is ready for production before the museum scanning trip next week. Finalise game structure and narrative before asset creation and coding accelerate.

| Week | Focus | Art & Modelling | Programming | Sound | Story / Design | Project Lead |
| --- | --- | --- | --- | --- | --- | --- |
| 7 | Project Dev Begins | Prep for scanning trip - learn scanning process, create scan checklist, test scan workflow, research existing model assets | Begin basic flight mechanics (set up plane controller, physics, input) | Research & collect base audio (engine, wind, weapons, UI, music references) | Finalise story outline and level structure for 3 missions, confirm historical accuracy | Review all leads’ task lists; finalise full project timeline and workload distribution |

Modelling & Art- Isaac

- Prepare for the museum scanning trip:

  - Create a scan checklist (aircraft parts, cockpit, textures, exterior details, museum miniatures).

  - Research best scanning techniques and file cleanup methods.

- Begin rough blocking of aircraft models using existing references (Vulcan, Phantom, Harrier, MiG).

- Gather or test placeholder assets online to support early programming integration.

Programming- Clover

- Finalise feature poll and assign programmers to key systems (Flight Mechanics, Weapons, Menus, etc.).

- Begin work on basic flight mechanics - core physics, camera setup, and basic controls.

- Set up shared Unity project and establish branching and merging rules in GitHub.

Audio- Hazel

- Continue research and collection of reference sounds from YouTube / open-source databases.

- Categorise SFX into “core gameplay” and “extra” for easier prioritisation later.

- Coordinate with programming team about engine sound integration points.

Story & Design- Obi

- Finalise storyline / mission structure - 3 levels, confirm how many missions, what each involves, and the order of progression.

- Design level layouts or mission areas (terrain type, objectives, assets needed).

- Confirm tone and style (serious / arcade / historical realism).

- Decide what cutscenes or scripted sequences will be included and how they’ll link to gameplay.