Game Studio Production – Weekly Production Log - Week 6 (Project Week 2)

Note: these are general meeting notes, you will still need an individual reflective report centred around your role.

This week’s session focused on establishing team organisation, introducing version control practices, and continuing narrative and planning development for our flight simulator project.

What we did today Week 6 (Project Week 2):

- Finalised team structure: All but one role has now been assigned. The final role will be confirmed next week.

- Introduced GitHub: The repository was officially set up and shared with the full team. We covered best practices for version control and collaboration to help avoid issues like merge conflicts.

- Coding standards: Department leads met with their teams to discuss and set coding standards. These were agreed on and added to the GitHub wiki. (Programming and audio teams collaborated, while modelling/art had separate standards.)

- Communication platforms: All members are now on Discord, which is being actively used to share resources, museum references, and general updates.

- Story development: The story lead was absent, so Beckie and Theo took the lead on progressing the narrative. Beckie is focusing on the Harrier storyline, while Theo is refining the Vulcan section. My assistant lead, Andi, was asked to research which air bases were used historically by these aircraft to inform the story settings.

- Planning: Department leads were reminded that task lists for their teams are due by Monday so I can build the full project timeline and development plan.

- Next museum trip: Planned for either Week 7 or Week 8, depending on weather. The modelling team will handle scanning and texture gathering. I’ll coordinate with the programming lead to decide whether the rest of the group will continue in-lab work if the trip goes ahead.

To Do For Week 7 (Project Week 3):

- Confirm and assign the final remaining role.

- Continue story development and ensure historical accuracy is maintained.

- Each department lead to submit a full list of tasks and deliverables for their area by Monday.

  - These will be used to build the official project timeline and development plan.

- Proceed with the second museum trip (weather-dependent) for scanning and texture work.

- If the trip is postponed, focus on progressing gameplay and development tasks in-lab.

Problem Areas:

- Story progress has been delayed due to the story lead’s absence; the team is continuing development without him for now.

- One role still remains unassigned.

- Some uncertainty about the project deadline — the lecturer is considering granting an additional five days for submission.