Game Studio Production – Weekly Production Log - Week 8 (Project Week 4)

Note: these are general meeting notes, you will still need an individual reflective report centred around your role.

This week the team split into two groups:

- Modelling/Art team went on the museum trip to carry out 3D scanning and gather visual references.

- Programming, Story, and Audio teams stayed on campus to continue development work.

What we did today Week 8 (Project Week 4):

On-Campus Work:
Although I wasn’t physically in the lab, I checked in briefly with the programming lead and my assistant project lead. I was told things went smoothly and good progress was made. The teams were working mainly on flight mechanics, early weapons development, placeholder audio testing, and story scripting.

Museum Trip Work (Modelling/Art):

We completed the following:

- Scanning of the Vulcan cockpit using the EinScan HX 3D scanner (this took the longest due to its size and level of detail).

- Scanning of the Phantom cockpit.

- A large set of reference photos taken of all three aircraft from multiple angles, to be used for modelling, textures, and Gaussian splatting.

- Lighting was supported using a portable handheld light, and the scanner was run via the laptop + portable battery pack setup.

Problem Areas:

Overall, the week was productive, but there were a few communication gaps across the split teams. Because the museum group and lab group were working separately, it wasn’t always clear what progress was being made on campus, and it was difficult to get detailed updates. This meant that those on the trip didn’t fully know the status of the on-campus work.

One modelling member couldn’t attend the trip, but due to the nature of the equipment (only one scanner), this didn’t cause any real disruption.

The scanning took longer than expected, so we didn’t get through the entire target list, but we prioritised certain tasks over others and were still able to collect enough data to move forward with the modelling pipeline.