Game Studio Production – Weekly Production Log - Week 7 (Project Week 3)

Note: these are general meeting notes, you will still need an individual reflective report centred around your role.

What we did today Week 7 (Project Week 3):

This week we got all the final roles sorted, so everyone now knows exactly what they’re doing in their department. The story lead shared the current version of the story with the whole group, which helped give everyone a clearer idea of the game’s direction.

I organised the groups for next week’s museum trip, some people will go to capture scans and textures, while others are staying in the lab to keep development moving. Everyone had the choice to switch if they wanted to, but everyone seemed happy with where they were placed.

The programming lead did a good job splitting the programming team into smaller groups based on what each person wanted to work on. They also made sure everyone knows how to use GitHub properly and set up branches to avoid future issues.

I also did quick check-ins with each lead to see how things were going:

- Programming: Everyone now has an individual task, and the team’s feeling confident. Branching on GitHub is working well.

- Story: The team pulled together their different parts into one combined outline. It’s not completely finished yet (scripts, dialogue, and level plans still need work) but they’ve been sharing progress and getting feedback from group.

- Audio: The group has been researching and collecting sound effects and music ideas for the game.

- Modelling / Art: The first-level scene is taking shape. They’ve worked on houses and destruction effects (kept low-poly for the flight-sim look), the airbase, a temporary Vulcan model for programmers to test with, plus early skybox and cloud effects. The lead said they felt more confident this week now that the story direction’s clearer.

To Do For Week 8 (Project Week 4):

Next week will follow the detailed Week 8 Plan, focusing on the museum trip and keeping progress going for those staying on campus.
Main goals:

- Capture high-quality 3D scans, textures, and sound references.

- Keep developing the flight mechanics, weapon systems, and menu prototypes.

- Start testing placeholder sounds and exploring music direction ideas.

- Work on story scripts, dialogue, and cutscene concepts.

- Keep both the museum and lab teams organised and communicating while the trip’s happening.

Problem Areas:

Overall, things are moving steadily, but there are still a few areas to improve on. The story isn’t fully finalised yet, but it was discussed with the group this week, so programmers and modellers now have a clearer idea of what to do. The audio team could benefit from a bit more structure with task planning, especially as a few new members have joined recently. A few small communication gaps between departments also showed up, so next week’s focus will be on tightening coordination and keeping everyone in the loop.